# MECO PM/PLM Requirements Document (v14)

# 1. System Overview

System supports robot and non-robot programs using a unified, feedback-driven model. Work is structured by Season → Project → Workstream → Task, with iteration driven by QA and Test results.

# 2. Core Principles

- Tasks are the primary unit of work
- Events define timeline anchors
- QAReports validate implementation
- TestResults capture real-world behavior
- Findings drive iteration
- Iterations group design changes
- Risks are derived and inherited
- Robot and non-technical models are intentionally different

# 3. Core Structure

Season → Project → Workstream → Task

Robot:
Workstream → Mechanism → PartInstance → PartDefinition

Non-technical:
Workstream → ArtifactInstance

# 4. Iteration Model

DesignIteration tracks meaningful changes to systems.
Iterations originate from QA or Test findings.
Iterations group related Tasks and track design evolution.

# 5. QA and Testing

QAReports belong to Tasks.
QAFindings identify issues and may spawn Tasks or Iterations.

TestResults belong to Events.
TestFindings identify real-world issues and may spawn Tasks or Iterations.

# 6. Risk Model

Risks are derived from findings and attach to Part, Mechanism, Workstream, or Project.
Risks are inherited upward and used for planning decisions.

# 7. Timeline Model

Events represent deadlines and execution points.
Tasks may target Events.
Events generate TestResults which drive new Tasks and Iterations.

# 8. Non-Functional Requirements

- Supports multi-project coordination
- Mobile-friendly
- Real-time updates
- Strong data consistency across relations