MECO Robotics
Project Management & Manufacturing App Requirements

1. System Overview

This system is intended to support MECO Robotics' robot development workflows, with a focus on task management, subsystem visibility, manufacturing workflows, quality assurance, purchasing, attendance, and work logging.

2. Core Objectives

- Provide clear visibility into the progress, blockers, and risks of subsystems.

- Enforce a structured workflow for implementation, review, and completion.

- Track student and mentor labor through required work logs and attendance records.

- Support manufacturing queues for 3D printing, CNC, and purchases.

- Require mentor-backed QA before final completion.

- Generate useful planning metrics for future work estimation and prioritization.

3. Functional Requirements

3.1 Work Log & Attendance

- Users can RSVP to meetings

- Users can sign in to meetings.

- The system tracks attendance per meeting and total man-hours.

- Work logs are mandatory and must be submitted either at the end of the workday or after task completion.

- Each work log records time spent, participants, date, and complications or notes.

3.2 Task Management

Users shall be able to view tasks assigned to their subsystem and track them through a defined workflow. Each task shall include a description, due date, priority, task owner, assigned mentor, dependencies, blockers, and related manufacturing or purchase needs.

- Minimum task states: Not Started, In Progress, Waiting for QA, Complete.

- Tasks can identify blockers such as dependent tasks, manufacturing delays, or shipping delays.

- Users should be able to identify the next tasks to complete in sequence.

- Only authorized users can create tasks or finalize completion.

3.3 Subsystem Management

- Each subsystem shows current in-progress tasks.

- Each subsystem tracks risks and blockers.

- Each subsystem identifies its responsible student engineer and associated mentors.

- Subsystem progress should be reviewable at a glance.

3.4 Manufacturing Workflow

- The system shall support a unified manufacturing queue across 3D printing, CNC, and related fabrication tasks.

- Manufacturing requests shall capture subsystem, requester, due date, priority, material, quantity, and mentor review status.

- CNC items shall support batch grouping.

- Manufacturing items shall have their own workflow and QA records.

3.5 Quality Assurance (QA)

QA may be performed by multiple reviewers, including students, mentors, or a full-team design review. However, a passing QA result must include approval from at least one mentor.

- Tasks and manufacturing items must pass QA before final completion.

- The system shall support fit, dimensional, assembly, and design-review-oriented QA notes.

- A task that finishes implementation but has not yet passed review shall remain in Waiting for QA.

- If QA fails, the failure shall be classified.

- Minor fix/rework: used for issues such as assembly mistakes or other easily corrected problems; the same task can return to In Progress.

- Iteration-worthy failure: used for design changes, major rework, or materially new implementation work; the system may spawn a new iteration task linked to the original task.

3.6 Purchase Request Workflow

- Users can submit purchase requests with item name, subsystem, quantity, cost estimate, and link or vendor.

- A mentor must approve a purchase before it can move forward.

- Purchase workflow states shall include: Requested, Approved, Purchased, and Delivered.

- The system shall track approver, estimated cost, final cost, and delivery status.

3.7 Notifications & Connectivity

- Assignment notifications.

- Deadline reminders.

- Escalation for overdue tasks.

- Requests for status updates about progress and blockers.

- Optional Slack integration for subsystem messages, task tags, and related alerts.

3.8 Permissions & Completion Rules

- Work logs are non-optional because they are required for estimating and planning metrics.

- A task is not complete until the required work logs are submitted.

- A task is not complete until QA passes with at least one mentor's approval.

- Notebook or documentation evidence may be required before completion is finalized.

- Only authorized users can finalize completion states.

4. Metrics Used for Planning Future Work

The system is not only intended to track current work, but also to improve planning for future work. Because work logs and QA results are required, the system should generate useful planning metrics for future subsystem scheduling, staffing, and estimation.

- Estimated time versus actual time per task.

- Average time spent per task type.

- Average time spent per subsystem.

- Task completion rate over time.

- Tasks waiting for QA and average QA turnaround time.

- Frequency and type of blockers or complications.

- Manufacturing turnaround time by process type.

- Purchase lead time from request to delivery.

- QA pass/fail rate by task type or subsystem.

- Iteration rate, especially for design-related failures rather than minor assembly corrections.

- Attendance and man-hours by member and by meeting.

5. Completion Definition

For the purposes of this system, a task is complete only when implementation work has been performed, required work logs have been submitted, and QA has passed with at least one mentor approval. Implementation completion by itself is not sufficient. A task that is ready for review but not yet approved shall remain in the Waiting for QA status.

6. Object Relations

This section uses the original object-oriented format rather than a compressed relationship diagram. Supporting objects have been added where needed to improve the data model's clarity.

Object: Member

- Type: student, mentor, or admin

- Belongs to many Work Logs

- Belongs to many Attendance records

- Can own many Tasks

- Can mentor many Tasks

- Can request many Manufacturing Items

- Can request many Purchase Items

- Can participate in many QA Reviews

Object: Task

- Belongs to one Subsystem

- Has one Owner (Member)

- Has one assigned Mentor (Member)

- Has many Work Logs

- Has many QA Reviews

- May depend on many other Tasks

- May link to many Manufacturing Items

- May link to many Purchase Items

- May spawn many Iteration Tasks

- Has one status: Not Started, In Progress, Waiting for QA, or Complete

Object: Iteration Task

- Belongs to one original parent Task

- Represents a major redesign or rework after an iteration-worthy QA failure

- Has its own Owner, Mentor, Work Logs, QA Reviews, and status

- Should be tracked separately from minor assembly corrections

Object: Work Log

- Belongs to one Task

- Belongs to one or more Members

- Records date, time spent, and complications

- Required for planning metrics and completion gating

Object: Subsystem

- Has many Tasks

- Has many Manufacturing Items

- Has many Purchase Items

- Has one Responsible Engineer (Member)

- Has many supporting Members

- Has many Mentors

- Has many Risks

Object: Manufacturing Item

- Belongs to one Subsystem

- May link to one or more Tasks

- Requested by one Member

- Reviewed by at least one Mentor before approval

- Has many QA Reviews

- Can represent 3D print, CNC, or other fabrication work

- Has a status such as Requested, Approved, In Progress, QA, or Complete

Object: Manufacturing Batch

- Groups many CNC or other related Manufacturing Items

- Used when multiple parts should be processed together

- May have shared due date, material, or machine process

Object: Purchase Item

- Belongs to one Subsystem

- May link to one or more Tasks

- Requested by one Member

- Approved by one Mentor

- Has workflow states: Requested, Approved, Purchased, Shipped, Delivered

- Stores estimated cost, final cost, quantity, and vendor or link

Object: QA Review

- Belongs to one Task or one Manufacturing Item

- Has many review participants

- Requires at least one mentor approver for a pass result

- Stores classification of failure when failed

- Failure classification may be Minor Fix / Rework or Iteration-Worthy Failure

- Stores date, notes, and result

Object: Attendance Record

- Belongs to one Member

- Stores meeting date, sign-in/out, total hours, and notes

Object: Risk

- Belongs to one Subsystem

- May link to one or more Tasks

- Used to track concerns such as durability, power use, or schedule risk

7. Non-Functional Requirements

- Mobile-friendly usage.

- Real-time or near real-time updates.

- Role-based permissions.

- Support for at least 20-30 users.

- Data integrity across linked objects.

8. Out of Scope for This Version

- Scouting

- Advanced analytics beyond core planning and reporting metrics.

- Full inventory management.